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Item 8.01.	Other Events.

On June 10, 2015, in response to a reporter’s questions at a media briefing held by federal response coordinators working on the May 19, 2015 crude oil release from the Las Flores to Gaviota Pipeline (“Line 901”) in Santa Barbara County, California owned by Plains All American Pipeline, L.P. (“Plains”), a representative of Plains confirmed that estimated spill response and cleanup costs incurred by Plains through June 9, 2015 totaled approximately $65 million, which, based on the approximate 21 days following the release on May 19, represents an average of approximately $3 million per day.

Shoreline clean-up assessment teams working under the Unified Command have determined that approximately 75% to 80% of the affected

shoreline has achieved end-point cleanup goals. Decisions regarding the deployment of resources are made on a daily basis by the Unified Command in

consultation with Plains based on the Unified Command’s determination of the cleanup tasks to be performed on a particular day. Accordingly, future

resource needs, and associated costs, are difficult to estimate; however, such resource costs should trend down as additional shoreline segments achieve end-

point cleanup goals and as the Unified Command’s assessment of conditions on the water improves. By way of reference, for the 21 day period from

May 20th through June 9th, the number of personnel working on the response and cleanup quickly increased from approximately 250 to approximately 1,000
during the first seven days and ranged between approximately 1,100 and 1,400 people during the next thirteen days. For the same 21 day period, the number

of vessels deployed in connection with the cleanup effort has generally ranged between 15 and 25 vessels for the first 18 days, but dropped to eight vessels

and three vessels on June 7th and 8th, respectively, based on the Unified Command’s assessment of “improving conditions” on the water and the fact that no oil
was found in the on-water recovery area since June 3rd.

At this time, the total costs to be incurred by Plains in connection with the Line 901 incident and the extent of any civil, regulatory or criminal proceedings that may be brought, are not reasonably capable of estimation or determination, although Plains expects its insurance coverage to apply, subject to coverage terms and deductibles.

Interested parties may visit www.plainsline901response.com for updates from Plains regarding the Line 901 release and information on related topics. Updates on the efforts of the Unified Command to investigate and remedy the release are available by visiting www.plainsupdate.com or www.refugioresponse.com. These links are also accessible through the Plains website at www.plainsallamerican.com.
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SIGNATURES

Pursuant to the requirements of the Securities Exchange Act of 1934, the registrant has duly caused this report to be signed on its behalf by the undersigned hereunto duly authorized.

	
	PLAINS ALL AMERICAN PIPELINE, L.P.
	

	Date: June 11, 2015
	By:
	PAA GP LLC, its general partner
	

	
	By:
	Plains AAP, L.P., its sole member
	

	
	By:
	Plains All American GP LLC, its general partner
	

	
	By:
	/s/ Richard McGee
	

	
	
	Name:
	Richard McGee
	

	
	
	Title:
	Executive Vice President
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